## Slide 1
Jonathan Miller, Colin Newton, Michael Yilma, James Dadson

## Slide 2: Overview
Iteration 1 is where we added our first major portion of functionality to the web application. We created our register so that a user could create an account if they did not already have one. We created our home page so that the user could add an exercise. The add exercise page allowed the user to select workout, enter in the amount of sets, reps and the weight that they used. We also made it so the user can also logout from any page if they are logged in.

## Slide 3: User Stories Not Completed
Create Profile (removed)
Update Profile (removed)

## Slide 4: Estimated vs. Actual Completion Times
Create an Account: Estimated: 2 | Actual: 1
Select an Exercise: Estimated: 2 | Actual: 4
Add a set: Estimated: 2 | Actual: 1
Add Reps: Estimated: 2 | Actual: 1
Add Weight: Estimated: 2 | Actual: 1

## Slide 5: Testing
Tested if the data entered saved to the database correctly
Tested to ensure the register page works correctly and adds information to the database
Tested clientside and serverside validation
Tested Login to ensure pages and database entries are personalized to the user account

## Slide 6: Demonstration
http://rufit.epizy.com/Login1.php

## Slide 7: What is Complete?
Login
Register Page
Add an Exercise Page (Add Exercise, Add Reps, Add Sets, Add Weight)

## Slide 8: What will be Completed in the Future?