## Slide 1
Jonathan Miller, Colin Newton, Michael Yilma, James Dadson

## Slide 2: Iteration 2 Overview
Iteration 2 is where we added further functionality to the addexercise page, allowing the user to add notes to the exercise. We also added the goals page which allows the users to create, edit, delete and complete goals. The home page has had a calendar implemented it that allows users to view past workouts, see exercises that they have done today, and plan workouts in advance.

## Slide 3: User Stories Not Completed
Filter Exercises- The intended functionality was to let a user select a body part and the exercises shown in the dropdown will correlate to the filter selected.

## Slide 4: Estimated vs Actual Completion Times
 | Estimated Time | Actual Time
Add a note | 2 Units | 1 Unit
Select a day | 4 Units | 8 Units
Create a goal | 3 Units | 2 Units
Update a goal | 1 Units | 5 Units
Delete a goal | 1 Units | 1 Unit
Plan a workout | 3 Units | 3 Units

## Slide 5: Testing
Select Day
  Testing correct behavior from the Datepicker
  Testing if the corresponding Add Exercise page opened from the Home page
  Testing if SQL injection was possible from the Home page
Create, Update, Delete a Goal
  Made sure that the page responded correctly to the option that was selected
  Tested the data being entered into the create a goal, ensuring that it was clean and valid
Workout Description on Add Exercise page.
  Made sure that the SQL injection was not possible.
  Made sure that the description pushed to the database.

## Slide 6: Demonstration
http://rufit.epizy.com/Login1.php

## Slide 7: Problems Encountered
Safari and iOS not supporting HTML5 Datalists
  Implemented Javascript Datalist Polyfill
Jquery Datepicker Implementation
  Intended Functionality
  Intended Formatting
Passing ID’s of goals to different pages
  GET and POST arrays being overwritten

## Slide 8: What will be completed in the Future