## Slide 1
Jonathan Miller, Colin Newton, Michael Yilma, James Dadson

## Slide 2: Iteration 3 Overview
Iteration 3 is where we added our final pieces of functionality to the application. We enabled the user to see the description, they added, on the home page and allowed them to also view past workouts. The add exercise page now has the ability to choose between pounds and kilograms for olympic lifters. The home page is also able to now edit and delete exercises that it displays. The user can now complete a workout when they are done lifting to earn points towards their next reward. This is shown on the rewards page where the user can claim rewards once they have earned sufficient points.

## Slide 3: User Stories Not Completed
Filter Exercise: intended for the user to be able to filter exercises based on a specific muscle group.

## Slide 4: Estimated vs Actual Completion Times
 | Estimated Time | Actual Time
View Past Workouts | 2 Units | 1 Unit
View Exercise Description | 2 Units | 1 Unit
Record Workout Session | 4 Units | 8 Units
View Reward Progress | 8 Units | 4 Units
Earn a Reward | 4 Units | 4 Units
Select Weight Units | 2 Units | 1 Units

## Slide 5: Estimated vs Actual Completion Times
 | Estimated Time | Actual Time
Edit Exercise | 2 Units | 2 Units
Delete Exercise | 1 Unit | 1 Unit

## Slide 6: Testing
Previous workouts were viewable.
Made sure that all workouts are editable/deletable.
The exercise description is viewable on the home page.
Completing a workout only adds 10 points towards next reward.
You can only complete a workout on the current day.
Rewards can only be reclaimed once.
Preformed regression testing.
Fixed last iterations testing failures with inputs that the user was able to enter.

## Slide 7: Demonstration
http://rufit.epizy.com/Login1.php

## Slide 8: Problems Encountered
Communication and cooperation between the pages used to create the functionality to complete a workout